# Progress Report Template -

|  |  |
| --- | --- |
| **Project Name** | *tutorgram* |
| **Index No** | *140623B* |
| **Weekly Report No** | *2* |
| **Reporting period** | *10-03-2017 to 21-04-2017* |
| **Section 1: Activities and Progress** | |
| 1.1 Implementation/ development progress  Currently in development iteration phase 2.all interfaces were designed.  Inception phase **2/2 - 2/24** completed with respect to the project schedule  Elaboration phase **2/24 - 3/17** specific requirements were analysed. System designing is in the last phase.SRS document and architecture document completed.  Construction phase **2/25 - 5/5** login, admin, user interfaces were designed. System design was optimised with a better design. Models controllers were completed. Linking is in progress.  Transition phase **3/1-5/12**  Testing ongoing. Few test cases were written. Manual testing done on each and every part of the code | |
| 1.2 Testing progress  Automated test cases were written for authentication (login pages) and successfully tested. Manual testing was done to ensure the proper functionality of functions. | |
| 1.3 Deviations from proposed architecture and design (if any)  ER diagram was changed and few new tables were added (normalized) in order to make fetching data from the back end easier and efficient. | |
| **Section 2: Risks, Issues and Challenges** | |
| Finding it difficult to figure out a way to upload multiple files to the system. Method deployed only shows a single file to the viewer instead of showing all the files that were uploaded. | |
| **Section 3: Next Steps** | |
| Complete the linking process and deploy the system.  Do unit testing, component testing, system testing  Let a friend use the system to find flaws and complete user testing. Fine tuning and delivery. | |